## Slide 1
FAE Sharing Intelligence Platform | From Documents to Intelligence
Testing complete; 20,000+ historical documents are being classified.
Goal: Migrate, parse, classify, and govern knowledge.
WHY NOW
01
Classification relies on manual maintenance
02
Low search efficiency across product lines and technical areas
03
Knowledge in Word, PDF and PPT attachments remains dormant
04
Best FAE practices are difficult to reuse
05
Cannot directly support AI applications
20,000+
Historical Sharing Volume
PHASE 2
Full Classification Underway
~1 Week
Target: Jul 20
Testing Completed
Read · Parse Attachments · AI Classify
Goal
Ongoing Governance
PROJECT OBJECTIVES
Confluence → Lark Wiki Migration
AI Classification: Product × Technical
Multi-format Attachment Parsing
Weekly Updates + Monthly Quality Check

## Slide 2
Core Capabilities Validated; Ready for Scaled Operation
End-to-end processing covers intake, parsing, AI understanding, classification, and structured curation.
01
Lark Wiki
Info Access
02
SCAN
Attachment Scan
03
EXTRACT
Content Parsing
04
ATTACH
Attachment Extraction
05
AI
Semantic Review
06
CLASSIFY
AI Classification
07
STRUCTURE
Structured KB
VERIFIED CAPABILITIES
Lark Wiki Access
Automated Document Parsing
Automated Attachment Extraction
Word / PDF / PPT Content Parsing
AI-based Classification
Output: A searchable, classifiable, governable knowledge base that serves as a unified foundation for internal and external AI applications.

## Slide 3
Roadmap | From Full Classification to Continuous Knowledge Governance
Testing is complete; full classification is underway; continuous updates and data-quality control will follow.
PHASE 1
May to July
Test Validation
Workflow and classification validated
COMPLETED
PHASE 2
Jul 11–20
20,000+ Document Classification
Target completion: Jul 20
RUNNING
PHASE 3
From Jul 24
Knowledge Governance
Weekly updates from Jul 24
Monthly quality checks from Aug 1
Weekly new-document updates
Month-end quality checks
NEXT
GOVERNANCE LOOP
INGEST
New Content Intake
→
CLASSIFY
AI-based Classification
→
CHECK
Consistency Check
→
IMPROVE
Rules & Optimization

## Slide 4
Value | Transforming FAE Experience into Reusable Intelligent Assets
The value of a platform goes beyond migration and categorization—it lies in building a technical knowledge ecosystem that can continuously grow and be intelligently invoked.
BEFORE
FAE Sharing
→
Document Storage
→
Manual Search
NOW
FAE Sharing
→
AI Understanding
→
Structured Asset
→
AI Applications
Delivering: technical experience as assets · maximum knowledge reuse · AI-enabled technical support
Potential Applications
Online FAE Support
Quick access to the knowledge base and historical solutions.
Website QchatBot
Online technical Q&A
(selected external-facing documents)
Forum Bot
Forum responses that enrich
technical community knowledge
New FAE Training
Mentor-led onboarding
skill map and knowledge topics
Find it. Understand it. Use it.
A lasting lever for FAE efficiency and service.