## Slide 1
FAE Sharing Intelligence Platform | From Documents to Intelligence
Classification live: ~17,105 leaf docs in the hub; 17,092 titles standardized.
Goal: Classify, score quality, and keep the hub continuously governed.
WHY NOW
01
Classification relies on manual maintenance
02
Low search efficiency across product lines and technical areas
03
Knowledge in Word, PDF and PPT attachments remains dormant
04
Best FAE practices are difficult to reuse
05
No quality bar for AI / External KB reuse
20,000+
Historical Sharing Volume
PHASE 2
Classification Complete
17,105
Classified Leaf Docs
Production Live
Parse · Classify · Title · Metadata
Goal
Increment + Quality Scoring
PROJECT OBJECTIVES
Confluence → Lark Wiki Migration
AI Classification: Product × Technical
Multi-format Attachment Parsing
25-pt Quality Scoring Pilot

## Slide 2
Core Capabilities in Production; Quality Scoring Next
Intake → parse attachments → AI classify → standard titles/metadata → searchable hub.
01
Lark Wiki
Info Access
02
SCAN
Attachment Scan
03
EXTRACT
Content Parsing
04
ATTACH
Attachment Extraction
05
AI
Semantic Review
06
CLASSIFY
AI Classification
07
TITLES
17,092 Titles
VERIFIED CAPABILITIES
Lark Wiki Access
Automated Document Parsing
Automated Attachment Extraction
Word / PDF / PPT Content Parsing
AI-based Classification
Output today: 17,105 classified docs and 17,092 readable titles. Next: 25-point scoring for RAG / External KB.

## Slide 3
Roadmap | Classification Done; Quality Scoring Is Next
Classification is in production. Next: daily/weekly increment and a 25-point quality-scoring pilot.
PHASE 1
May to July
Test Validation
Workflow and classification validated
COMPLETED
PHASE 2
Jul–Aug
~17,105 Docs Classified
Production hub live
COMPLETED
PHASE 3
Now / Pilot
Quality + Increment
Daily/weekly increment
25-pt scoring pilot (~100 docs)
Monthly quality review
Human confirm before publish
IN PROGRESS
GOVERNANCE LOOP
INGEST
New Content Intake
→
CLASSIFY
AI-based Classification
→
SCORE
25-pt Quality Score
→
IMPROVE
Rules & Optimization

## Slide 4
Impact | Before vs After Efficiency (Judge / Boss KPIs)
Efficiency % = (before − after) / before. Annual FTE = hours saved / 2000. Not “headcount × %”.
01
FILE
5 → 0.5 min / doc
02
SEARCH
15 → 3 min / query
03
TITLES
2 → 0 min / doc
04
ATTACH
8 → 2 min / file
05
BACKLOG
~1 FTE-year · DONE
06
ANNUAL
~1.7 FTE / year
07
FORMULA
Hours ÷ 2000
QUANTIFIED IMPACT
Filing 90% · 0.14 FTE/yr
Search 80% · 1.44 FTE/yr
Titles 100% · 0.06 FTE/yr
Attach 75% · 0.04 FTE/yr
80 docs/wk · 150 FAE × 2 searches/wk
Headline: backlog ~1 FTE-year already done; then ~1.7 FTE every year, mostly from finding past cases.

## Slide 5
Quality Scoring | 25-Point Standard for Reusable FAE Knowledge
Five weighted dimensions, score out of 25. AI must cite evidence, deductions, and fix suggestions.
01
OPERABILITY
Weight 1.3 · steps
02
COMPLETE
Weight 1.2 · root cause
03
READABLE
Weight 1.0 · scan fast
04
DISTINCT
Weight 0.8 · vs similar
05
APPLICABLE
Weight 0.7 · limits
06
GRADE A
S>=20 · human review
07
GRADE C
S<15 · do not publish
SCORING RULES
A / B / C: >=20 / 15-20 / <15
Human confirms before External KB
Rewrite optional; keep original
Pilot ~100 docs, 20-30 gold
AI vs expert score + stability
Classification puts knowledge in the right place. Scoring decides what is good enough to reuse or feed AI.

## Slide 6
Value | Transforming FAE Experience into Reusable Intelligent Assets
Value is minutes saved on filing and search, a reusable hub, and a quality bar other AI apps can trust.
BEFORE
FAE Sharing
→
Document Storage
→
Manual Search
NOW
FAE Sharing
→
AI Understanding
→
Structured Asset
→
AI Applications
Already delivered: 17,105 classified docs · 17,092 standard titles · ~1 FTE-year backlog cleared.
Potential Applications
Online FAE Support
Quick access to the knowledge base and historical solutions.
Website QchatBot
Online technical Q&A
(selected external-facing documents)
Forum Bot
Forum responses that enrich
technical community knowledge
New FAE Training
Mentor-led onboarding
skill map and knowledge topics
Find it. Score it. Reuse it.
~1.7 FTE/year ongoing after the backlog.